Test Plan – OpenCart Application

Project Name: OpenCart Testing
Version: 1.0
Prepared By: Gokilappriya Shanmugam
Date: 01-05-2026

1. Test Plan ID

TP_OPENCART_001

2. Objective

The objective of this test plan is to validate the functionality, usability, and security of the OpenCart e-commerce application. The goal is to ensure that all features work as expected and provide a seamless user experience.

3. Scope

In Scope

- User Registration & Login

- Product Search & Filtering

- Product Details Page

- Shopping Cart

- Checkout Process

- Order Management

- Admin Panel (basic operations)

Out of Scope

- Third-party payment gateway internal logic

- Performance testing and tuning

- Advanced security/penetration testing

4. Modules to be Tested

- Authentication (Login & Registration)

- Product Catalog

- Search Functionality

- Shopping Cart

- Checkout & Payment

- Order Management

- User Account

- Admin Panel

5. Testing Types

- Functional Testing

- Integration Testing

- System Testing

- Regression Testing

- Usability Testing

- Compatibility Testing (Cross-browser)

- Basic Security Testing

6. Test Approach

Manual testing will be performed for all modules by executing both positive and negative test scenarios.
Exploratory testing will also be conducted to identify edge-case defects.
Regression testing will be performed after bug fixes to ensure existing functionality is not impacted.
Automation testing can be implemented for repetitive test cases using Selenium (optional).

7. Test Deliverables

- Test Plan Document

- Test Scenarios

- Test Cases

- Test Data

- Bug Reports

- Requirement Traceability Matrix (RTM)

- Test Execution Report

8. Test Environment

- Application: OpenCart

- URL: https://www.opencart.com

- Operating System: Windows 10 / 11

- Browsers: Google Chrome, Mozilla Firefox, Microsoft Edge

9. Test Schedule

| Phase | Duration |
| --- | --- |
| Test Planning | 2 Days |
| Test Case Design | 3 Days |
| Test Execution | 5 Days |
| Bug Fixing & Retesting | 3 Days |
| Final Reporting | 1 Day |

10. Roles & Responsibilities

- Tester: Design and execute test cases, log defects, perform retesting

- Developer: Fix defects and provide updated builds

- Test Lead: Review test cases, monitor execution, ensure quality

- Project Manager: Overall project coordination and delivery

11. Entry Criteria

- Requirements are finalized and approved

- Application build is deployed in test environment

- Test environment is stable and accessible

- Test data is available

12. Exit Criteria

- All planned test cases are executed

- No critical or high-severity defects remain open

- Test coverage is achieved

- Test summary report is completed

13. Defect Management

- Tool: JIRA (or Excel for tracking)

- Severity Levels: Critical, High, Medium, Low

- Priority Levels: High, Medium, Low

Defect Lifecycle:

New → Assigned → In Progress → Fixed → Retest → Closed

14. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Requirement changes | Update test cases accordingly |
| Environment not available | Use backup/test environment |
| Tight deadlines | Prioritize critical test cases |

15. Security Considerations

- Validate login attempt restrictions

- Ensure proper input validation

- Verify session timeout functionality

- Prevent unauthorized access to restricted pages

16. Suspension & Resumption Criteria

Testing will be suspended if critical defects block further testing.
Testing will resume once issues are resolved and a stable build is provided.

17. Test Metrics

- Test Case Execution Percentage

- Pass/Fail Rate

- Defect Density

- Defect Leakage

18. Assumptions & Dependencies

- Application build is stable

- Test environment is properly configured

- Required test data is available

- Team members are available as per schedule